## Slide 1
AIR INDIA
ZERO TOUCH, ZERO TRUST PAYROLL
One global control framework across domestic and international payroll
OBJECTIVE
GLOBAL CONTROL
BY FEB 2027
CURRENT STATE — TWO SCALES
37%
DOMESTIC AUTO
184
payheads
68 automated
104 manual
12 semi-auto
INTERNATIONAL
35
countries
323
employees
302 unique components | 611 country instances
ZERO TOUCH, ZERO TRUST — DESIGN
1
VERIFY AT SOURCE
No input trusted by default
2
AUTOMATE ROUTINE
Humans handle exceptions
3
CONTROL BEFORE PAY
Rules, anomalies, maker-checker
4
AUDIT EVERY ACTION
Traceable, attributable, immutable
ELIMINATE BEFORE AUTOMATING • DELIVER HIGHEST RISK FIRST
TO-BE ARCHITECTURE — ONE CONTROL SPINE
1
SOURCE
SF • CAE • AMOS
Country inputs
2
INTEGRATE
Secure APIs
SAP EIP
3
VALIDATE
Policy rules
Anomaly controls
4
PROCESS
PS • ADP
Vendors • GSA
5
PAY + RECON
Banks • SAP
Audit trail
DOMESTIC
184/184 payheads straight-through
INTERNATIONAL
35/35 countries connected or controlled
Cross-cutting controls: least privilege • pre-execution validation • secure delivery • immutable audit
WHY NOW
Manual inputs, fragmented vendor/GSA handoffs and inconsistent reconciliation create payroll and compliance exposure.
INTEGRATED DELIVERY ROADMAP — STARTING 1 AUGUST 2026
1 AUG – 30 SEP
FOUNDATION + CRITICAL
DOMESTIC
Domestic: FnF / life events, CAE feed
INTERNATIONAL
Intl: requirements, US/CA ADP, vendor finalisation
OCT – NOV
HIGH-VOLUME INPUTS
DOMESTIC
Domestic: HRBP, bonus, attendance
INTERNATIONAL
Intl: remaining ADP + new vendor
DEC – JAN
TAIL + CUTOVER
DOMESTIC
Domestic: remaining feeds, UAT, completion
INTERNATIONAL
Intl: China, Italy, GSA, bank routes
FEB 2027
GLOBAL STABILISATION
DOMESTIC
Domestic hypercare and embedded controls
INTERNATIONAL
International completion + consolidated reconciliation
END STATE
100%
CONTROLLED PAYROLL
✓
184/184 domestic
✓
35/35 countries
✓
Zero manual workflow handoffs*
✓
Single audit trail
✓
Consolidated reconciliation
*GSA remains partner-operated, with governance, visibility and auditability.
AIR INDIA GENERAL | INTERNAL USE ONLY
Notes: Executive infographic combining domestic and international payroll transformation. [Sources] - Air India ZTZT Payroll Domestic & International Updated With Resource Estimates, 27 June 2026, slides 7, 9, 11 and 12. - Visual on this slide was generated with Microsoft Copilot. [/Sources]